PRODUCT REQUIREMENTS DOCUMENT

Product Requirements Document

Figma-to-Claude Design System Integration

Version 1.0.0

November 28, 2025

BAIV Platform

AI-First Design Intelligence System

# Table of Contents

# 1. Executive Summary

This PRD defines the requirements for building a Design System Integration that enables Claude Code SDK to generate UI/UX that strictly adheres to defined design tokens and components. The system supports a three-tier branding architecture (PF-Core → Platform Instance → Client Whitelabel) and bridges the gap between Figma design workflows and production React code.

## 1.1 Problem Statement

Current AI code generation produces inconsistent UI that requires manual correction to align with brand standards. This creates rework, slows delivery, and introduces design drift across platform instances and client implementations. There is no mechanism to enforce design tokens or component composition rules during AI-assisted development.

## 1.2 Proposed Solution

Implement a dual-ontology design intelligence system that constrains Claude Code SDK to generate only design-compliant UI. The system uses a Design Token Ontology for visual vocabulary and a Component Ontology for structural rules, with automated synchronization from Figma as the source of truth.

## 1.3 Strategic Value

- Eliminates design-code drift through automated enforcement

- Enables unlimited brand variants from a single core platform

- Reduces UI development time by 50-70% through constrained generation

- Demonstrates differentiated AI/BI consulting capability for enterprise clients

- Creates sustainable competitive advantage through non-obvious AI implementation

# 2. Objectives & Success Criteria

## 2.1 Primary Objectives

- Zero Token Drift: Claude never generates hardcoded color, spacing, or typography values—only token references

- Component Conformance: Every generated component passes validation against the component ontology

- Brand Consistency: Switching brand context produces predictable, correct visual changes

- Automated Sync: Figma changes propagate to the agent within defined SLA

- Developer Experience: Engineers generate design-compliant UI faster than manual implementation

## 2.2 Success Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Token compliance rate | 100% | Automated lint scan |
| Component validation pass rate | > 98% | CI/CD validation gate |
| Figma-to-agent sync latency | < 1 hour | Pipeline monitoring |
| UI generation time reduction | > 50% | Time tracking comparison |
| Design review rework | < 5% | PR review metrics |

# 3. Scope Definition

## 3.1 In Scope

- PF-Core (Platform Foundation) token ontology definition and schema

- shadcn/ui component ontology with variant mapping

- Three-tier inheritance model (PF-Core → Platform Instance → Client Whitelabel)

- Claude Code SDK Design Agent with enforcement mechanisms

- Figma Variables export and transformation pipeline

- Token resolution and cascade logic

- Component validation against composition rules

- Brand context detection and switching

- Visual regression testing integration

- Storybook validation layer

## 3.2 Out of Scope (Phase 1)

- Real-time collaborative design editing

- Bi-directional code-to-Figma synchronization

- Multi-language/i18n token variations

- Animation/motion design tokens (deferred to Phase 2)

- Design system documentation generation

- Third-party component library integration beyond shadcn/ui

## 3.3 Constraints & Dependencies

- Figma Enterprise or Pro plan required for Variables API access

- Claude Code SDK availability and API stability

- shadcn/ui component structure compatibility

- Supabase infrastructure for token storage and versioning

- Next.js 14+ and TypeScript environment

# 4. System Architecture

## 4.1 Dual-Ontology Model

The system operates on two interconnected ontologies that work in harmony to define both the visual vocabulary and structural implementation rules.

### Design Token Ontology (Semantic Layer)

Defines the visual vocabulary including colors, typography, spacing, and their semantic meanings. This layer establishes the language the design system speaks and maps directly to Figma Variables.

| Token Category | Purpose | Inheritance Behavior |
| --- | --- | --- |
| Primitives | Raw values (hex, px, font families) | Locked at PF-Core level |
| Semantics | Purpose-driven references | Override at any tier |
| Components | Scoped component properties | Merge with inheritance |
| Layout | Grids, breakpoints, containers | Platform Instance level |
| Motion | Animations, transitions, easing | Platform Instance level |

### Component Ontology (Implementation Layer)

Defines component structures, variants, and composition rules. This layer bridges the gap between design tokens and actual React/shadcn components and specifies what combinations are valid.

## 4.2 Three-Tier Inheritance Model

The brand architecture follows a strict inheritance chain that prevents token drift while enabling customization at appropriate levels.

| Tier | Description | Override Capability |
| --- | --- | --- |
| Tier 1: PF-Core | Immutable foundation with primitive tokens, base spacing units, type scales, semantic color roles | None - serves as locked base |
| Tier 2: Platform Instance | Platform-specific tokens that inherit from PF-Core (e.g., BAIV brand colors, typography) | Semantic tokens, component variants |
| Tier 3: Client Whitelabel | Client-specific customization based on brandMode (white-label, co-branded, own) | Brand colors, logos, limited component styling |

## 4.3 Claude Code SDK Agent Architecture

The Design Agent operates as a specialized layer within Claude Code SDK with four core modules:

| Module | Responsibility |
| --- | --- |
| Context Resolver | Determines active brand tier, loads appropriate token stack from environment/configuration |
| Token Resolver | Performs token cascade resolution, merging PF-Core → Platform → Whitelabel tokens |
| Component Validator | Validates generated components against composition rules, variant usage, accessibility |
| Code Generator | Produces React/TypeScript with correct token bindings, never arbitrary styles |

# 5. Functional Requirements

## 5.1 Design Token Ontology Requirements

| ID | Requirement |
| --- | --- |
| FR-T01 | System SHALL define primitive tokens for colors, typography, spacing, and radii at PF-Core level |
| FR-T02 | System SHALL define semantic tokens that reference primitives with contextual meaning (e.g., color.background.interactive.hover) |
| FR-T03 | System SHALL support component-scoped tokens for specific UI elements (e.g., button.primary.background) |
| FR-T04 | System SHALL implement JSON-LD format with Schema.org alignment for token definitions |
| FR-T05 | System SHALL validate token structures using Zod schemas before runtime use |
| FR-T06 | System SHALL maintain semantic versioning for ontology changes (MAJOR.MINOR.PATCH) |

## 5.2 Component Ontology Requirements

| ID | Requirement |
| --- | --- |
| FR-C01 | System SHALL define component anatomy for all shadcn/ui components (Atoms) |
| FR-C02 | System SHALL specify all valid variants for each component with token bindings |
| FR-C03 | System SHALL define composition rules (allowedChildren, requiredProps, forbiddenCombinations) |
| FR-C04 | System SHALL categorize components by atomic design level (Atom, Molecule, Organism, Template) |
| FR-C05 | System SHALL include accessibility requirements per component (focusable, keyboard-operable, ARIA) |
| FR-C06 | System SHALL map components to Figma source nodes via Code Connect |

## 5.3 Agent Enforcement Requirements

| ID | Requirement |
| --- | --- |
| FR-A01 | Agent SHALL load and apply pre-generation constraints before code generation begins |
| FR-A02 | Agent SHALL validate each component instantiation against composition rules during generation |
| FR-A03 | Agent SHALL perform post-generation audit for hardcoded values, missing token refs, a11y gaps |
| FR-A04 | Agent SHALL reject invalid combinations and suggest compliant alternatives |
| FR-A05 | Agent SHALL resolve tokens through deterministic cascade (PF-Core → Platform → Whitelabel) |
| FR-A06 | Agent SHALL provide escape hatch mechanism with audit logging for edge cases |

## 5.4 Figma Integration Requirements

| ID | Requirement |
| --- | --- |
| FR-F01 | System SHALL extract design tokens from Figma Variables via API or Tokens Studio export |
| FR-F02 | System SHALL transform Figma token format to ontology schema format |
| FR-F03 | System SHALL detect changes in Figma and trigger ontology updates |
| FR-F04 | System SHALL maintain version history of ontology changes with rollback capability |
| FR-F05 | System SHALL support Figma MCP tools (get_variable_defs, get_design_context, get_code_connect_map) |

## 5.5 Brand Management Requirements

| ID | Requirement |
| --- | --- |
| FR-B01 | System SHALL support white-label brand mode (full token override) |
| FR-B02 | System SHALL support co-branded mode (partial token merge) |
| FR-B03 | System SHALL support own brand mode (inherits master template) |
| FR-B04 | System SHALL detect brand context from environment, configuration, or explicit instruction |
| FR-B05 | System SHALL produce predictable visual changes when brand context switches |

# 6. Non-Functional Requirements

## 6.1 Performance

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-P01 | Token resolution latency | < 50ms per component |
| NFR-P02 | Component validation time | < 100ms per component |
| NFR-P03 | Figma sync pipeline completion | < 5 minutes |
| NFR-P04 | Ontology load time at agent startup | < 2 seconds |

## 6.2 Reliability

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-R01 | Ontology validation success rate | 99.9% |
| NFR-R02 | Figma sync failure recovery | Auto-retry 3x |
| NFR-R03 | Graceful degradation on ontology unavailability | Fallback to cached version |

## 6.3 Maintainability

| ID | Requirement |
| --- | --- |
| NFR-M01 | Ontology schema changes SHALL NOT require agent code changes |
| NFR-M02 | New brand variants SHALL be addable without system restart |
| NFR-M03 | Token additions SHALL propagate automatically within SLA |
| NFR-M04 | Comprehensive logging for debugging and audit purposes |

## 6.4 Security

| ID | Requirement |
| --- | --- |
| NFR-S01 | Figma API credentials SHALL be stored securely (environment variables, secrets manager) |
| NFR-S02 | Ontology modifications SHALL require authenticated access |
| NFR-S03 | Audit logs SHALL capture all ontology changes with actor identification |

# 7. Implementation Plan

## 7.1 Phase Overview

| Phase | Focus | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1 | Ontology Definition | 2 weeks | Figma access |
| Phase 2 | Agent Core Development | 3 weeks | Phase 1 complete |
| Phase 3 | Figma Pipeline Integration | 2 weeks | Phase 1, Figma API |
| Phase 4 | Multi-Brand Support | 2 weeks | Phase 2, 3 complete |
| Phase 5 | Validation & Testing | 2 weeks | All phases |

## 7.2 Phase 1: Ontology Definition

Objective: Establish the canonical design token and component ontologies that serve as the foundation for all subsequent phases.

Deliverables:

- PF-Core token ontology (JSON-LD with Schema.org alignment)

- shadcn/ui component ontology with all variants documented

- Token-to-component binding specifications

- Brand variant schema (override structure definition)

- Zod validation schemas for token and component structures

Key Activities:

- Extract current Figma Variables using get_variable_defs MCP tool

- Map existing shadcn/ui components to ontology structure

- Define inheritance rules for three-tier model

- Create validation schemas for runtime enforcement

## 7.3 Phase 2: Agent Core Development

Objective: Build the Claude Code SDK agent that enforces design standards during code generation.

Deliverables:

- Context Resolver module

- Token Resolver with cascade logic

- Component Validator with composition rules

- Code generation templates for each component category

- Agent system prompt with embedded design constraints

Key Activities:

- Define agent system prompt with pre-generation constraints

- Implement token resolution algorithm

- Create component validation functions

- Build code generation patterns (Atoms, Molecules, Organisms)

## 7.4 Phase 3: Figma Pipeline Integration

Objective: Automate the flow from Figma changes to ontology updates with version control.

Deliverables:

- Figma export automation (webhook or scheduled)

- Token transformation pipeline (Figma → Ontology format)

- Ontology versioning system with semantic versioning

- Change detection and propagation mechanism

- Rollback capability for ontology versions

Key Activities:

- Create Figma webhook listener or scheduled export job

- Build transformation scripts (Figma Variables → JSON-LD)

- Implement version control for ontology artifacts

- Create notification system for dependent systems

## 7.5 Phase 4: Multi-Brand Support

Objective: Enable brand variant resolution and whitelabel support for client customization.

Deliverables:

- Brand context detection system

- Token override mechanism (merge strategies)

- Platform Instance configuration templates

- Whitelabel template system with brandMode support

Key Activities:

- Implement brand context injection mechanism

- Build token merge logic (base + overrides)

- Create brand-specific configuration files

- Test inheritance chain with sample brand variants

## 7.6 Phase 5: Validation & Testing

Objective: Ensure generated UI consistently matches design specifications through automated testing.

Deliverables:

- Visual regression test suite (Chromatic integration)

- Component conformance test cases

- Token usage audit reports

- Storybook integration for visual validation

- CI/CD pipeline integration

Key Activities:

- Set up Chromatic for visual regression testing

- Create conformance test cases per component

- Build audit reporting for token usage

- Integrate validation gates into CI/CD workflow

# 8. Governance & Change Control

## 8.1 Change Control Matrix

Design system changes must follow a controlled process to prevent unintended regressions and ensure all stakeholders are informed.

| Change Type | Approval Required | Impact Assessment |
| --- | --- | --- |
| Primitive Token | Design Lead + Tech Lead | Breaking change audit across all variants |
| Semantic Token | Design Lead | Cascade impact review |
| Component Variant | Design Lead | Usage impact review |
| Composition Rule | Tech Lead | Existing code audit |
| Brand Override | Brand Owner | Visual regression test |

## 8.2 Versioning Strategy

The ontology follows semantic versioning (MAJOR.MINOR.PATCH) to communicate change impact clearly:

| Version Type | Scope |
| --- | --- |
| MAJOR | Breaking changes to token structure or component anatomy requiring code updates |
| MINOR | New tokens, components, or variants (backward compatible additions) |
| PATCH | Bug fixes, documentation, non-breaking adjustments |

## 8.3 Compatibility Requirements

The design system must maintain compatibility with the following artifacts:

- BAIV Style Guide v3.0.0 (brandingIntegration reference)

- Business Directory Ontology v3.1.0 (brand configuration schema)

- Schema.org vocabulary (JSON-LD context)

- shadcn/ui component library (current stable release)

# 9. Risk Assessment

## 9.1 Risk Matrix

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Token explosion (too many tokens) | Medium | Medium | Strict naming conventions, regular audits |
| Figma-code drift | High | High | Automated sync pipeline, visual regression |
| Over-constrained agent | Medium | Medium | Escape hatch with audit logging |
| Performance overhead | Low | Medium | Caching, pre-computed resolution |
| Brand context confusion | Medium | High | Explicit context injection, never implicit |
| Claude API instability | Low | High | Graceful degradation, fallback modes |
| Figma API rate limits | Medium | Low | Caching, batched requests, scheduled sync |

## 9.2 Critical Dependencies

| Dependency | Risk if Unavailable | Contingency |
| --- | --- | --- |
| Figma Variables API | Cannot sync design tokens | Manual export, Tokens Studio fallback |
| Claude Code SDK | Cannot enforce generation | Manual validation, lint rules |
| Supabase | Cannot store/version ontology | File-based storage, Git versioning |
| shadcn/ui | Component compatibility | Pin versions, fork if needed |

# 10. Acceptance Criteria

## 10.1 Phase 1 Acceptance (Ontology Definition)

- PF-Core token ontology passes Zod schema validation

- All shadcn/ui components mapped with variants and token bindings

- Three-tier inheritance model demonstrated with test brands

- Documentation reviewed and approved by technical stakeholders

## 10.2 Phase 2 Acceptance (Agent Core)

- Agent generates Button component with correct token bindings

- Agent rejects invalid component compositions with helpful errors

- Token resolution produces deterministic output for given context

- Post-generation audit catches all hardcoded values in test suite

## 10.3 Phase 3 Acceptance (Figma Pipeline)

- Token change in Figma propagates to ontology within 1 hour

- Version history maintained with ability to rollback

- Change notifications delivered to configured channels

- Transformation handles all Figma Variable types correctly

## 10.4 Phase 4 Acceptance (Multi-Brand)

- White-label mode produces fully customized output

- Co-branded mode correctly merges platform and client tokens

- Own brand mode inherits master template correctly

- Brand context switch produces predictable visual changes

## 10.5 Phase 5 Acceptance (Validation & Testing)

- Visual regression tests pass for all component variants

- Storybook displays all components with correct theming

- CI/CD pipeline blocks non-compliant code

- Audit reports generate accurate token usage statistics

# 11. Glossary

| Term | Definition |
| --- | --- |
| PF-Core | Platform Foundation Core - the immutable base layer of design tokens |
| Design Token | A named value representing a design decision (color, spacing, typography) |
| Primitive Token | Raw value with no semantic meaning (hex color, pixel value) |
| Semantic Token | Token that references a primitive with contextual purpose |
| Component Token | Token scoped to a specific UI component's properties |
| Token Cascade | The resolution process: PF-Core → Platform Instance → Whitelabel |
| Ontology | Structured vocabulary defining entities, relationships, and rules |
| shadcn/ui | React component library built on Radix UI and Tailwind CSS |
| Atomic Design | Methodology organizing UI into Atoms, Molecules, Organisms, Templates, Pages |
| White-label | Brand mode where client's identity fully replaces platform branding |
| Co-branded | Brand mode where client and platform branding appear together |
| Figma Variables | Figma's native design token system for colors, numbers, strings, booleans |
| Code Connect | Figma feature linking design components to code implementations |
| MCP | Model Context Protocol - standard for AI tool integration |

# 12. Appendix

## 12.1 Related Documents

- BAIV Style Guide v3.0.0

- Business Directory Ontology v3.1.0

- Design System Integration Strategy (High-Level Plan)

- shadcn/ui Component Documentation

- Figma Variables API Documentation

- Claude Code SDK Documentation

## 12.2 Technical References

- Schema.org Vocabulary: https://schema.org

- JSON-LD Specification: https://json-ld.org

- Figma REST API: https://www.figma.com/developers/api

- Tokens Studio: https://tokens.studio

- Chromatic Visual Testing: https://www.chromatic.com

## 12.3 Figma MCP Tools Reference

| Tool | Purpose |
| --- | --- |
| get_design_context | Extract component structure and styling from Figma nodes |
| get_variable_defs | Pull design token definitions (colors, typography, spacing) |
| create_design_system_rules | Generate governance rules from Figma structure |
| get_code_connect_map | Map Figma components to codebase locations |
| get_metadata | Retrieve node metadata and page structure |

## 12.4 Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0.0 | Nov 28, 2025 | BAIV Platform | Initial PRD release |