PRODUCT REQUIREMENTS DOCUMENT

Product Requirements Document

PF-Core Design System Intelligence

Figma-to-Claude Design System Integration

Version 1.0.0

November 28, 2025

PF-Core

Platform Foundation Core

Supporting: BAIV • AIR • W4M • DJM • Future Variants

# Table of Contents

# 1. Executive Summary

This PRD defines requirements for PF-Core (Platform Foundation Core), a design system intelligence layer that enables Claude Code SDK to generate UI/UX strictly adhering to defined design tokens and components. PF-Core serves as the immutable foundation supporting multiple platform instances (brand variants) including BAIV, AIR, W4M, DJM, and future platforms, each of which can support unlimited client whitelabels.

## 1.1 Problem Statement

Current AI code generation produces inconsistent UI requiring manual correction to align with brand standards. With multiple platform variants (BAIV, AIR, W4M, DJM) each serving their own client whitelabels, maintaining design consistency across this hierarchy is exponentially complex. There is no mechanism to enforce design tokens or component composition rules during AI-assisted development, nor a structured way to manage the inheritance chain from core platform to brand variants to client implementations.

## 1.2 Proposed Solution

Implement PF-Core as a dual-ontology design intelligence system that constrains Claude Code SDK to generate only design-compliant UI. The system uses a Design Token Ontology for visual vocabulary and a Component Ontology for structural rules. PF-Core provides the immutable foundation from which all platform instances inherit, with each platform instance (BAIV, AIR, W4M, DJM) defining their brand-specific overrides, and client whitelabels inheriting from their parent platform instance.

## 1.3 Three-Tier Architecture Overview

| Tier | Level | Description |
| --- | --- | --- |
| Tier 1 | PF-Core | Immutable foundation - primitives, base tokens, component anatomy |
| Tier 2 | Platform Instances | Brand variants (BAIV, AIR, W4M, DJM) with semantic overrides |
| Tier 3 | Client Whitelabels | Customer implementations inheriting from their platform instance |

## 1.4 Strategic Value

- Single source of truth serving unlimited platform variants and client whitelabels

- Eliminates design-code drift through automated enforcement at all tiers

- Reduces UI development time by 50-70% through constrained generation

- Enables rapid onboarding of new platform instances without core changes

- Supports multi-tenant client whitelabeling at scale

- Demonstrates enterprise-grade AI/BI consulting capability

# 2. Objectives & Success Criteria

## 2.1 Primary Objectives

- Zero Token Drift: Claude never generates hardcoded values—only token references resolved through the inheritance chain

- Component Conformance: Every generated component passes validation against the component ontology

- Tier Consistency: Switching between PF-Core, Platform Instance, or Client Whitelabel context produces predictable output

- Automated Sync: Figma changes propagate through the inheritance chain within defined SLA

- Multi-Variant Support: New platform instances (beyond BAIV, AIR, W4M, DJM) can be added without core changes

## 2.2 Success Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Token compliance rate (all tiers) | 100% | Automated lint scan |
| Component validation pass rate | > 98% | CI/CD validation gate |
| Figma-to-agent sync latency | < 1 hour | Pipeline monitoring |
| New platform instance setup time | < 4 hours | Time tracking |
| Client whitelabel deployment time | < 30 minutes | Deployment logs |
| Design review rework | < 5% | PR review metrics |

# 3. Scope Definition

## 3.1 In Scope

- PF-Core token ontology definition (primitives, semantics, components)

- shadcn/ui component ontology with variant mapping

- Three-tier inheritance model implementation

- Platform Instance configurations for BAIV, AIR, W4M, DJM

- Client Whitelabel template system with brand mode support

- Claude Code SDK Design Agent with enforcement mechanisms

- Figma Variables export and transformation pipeline

- Token resolution and cascade logic across all tiers

- Component validation against composition rules

- Context detection (which tier, which variant, which client)

- Visual regression testing integration

## 3.2 Out of Scope (Phase 1)

- Real-time collaborative design editing

- Bi-directional code-to-Figma synchronization

- Multi-language/i18n token variations

- Animation/motion design tokens (deferred to Phase 2)

- Design system documentation auto-generation

- Third-party component library integration beyond shadcn/ui

## 3.3 Platform Instances (Brand Variants)

The following platform instances will be supported at launch, each inheriting from PF-Core and supporting their own client whitelabels:

| Instance | Description | Client Model |
| --- | --- | --- |
| BAIV | AI Visibility Platform | Multi-client whitelabeling |
| AIR | AI Readiness Assessment | Multi-client whitelabeling |
| W4M | Workforce for Marketing | Multi-client whitelabeling |
| DJM | Digital Journey Mapping | Multi-client whitelabeling |

## 3.4 Constraints & Dependencies

- Figma Enterprise or Pro plan required for Variables API access

- Claude Code SDK availability and API stability

- shadcn/ui component structure compatibility

- Supabase infrastructure for token storage and versioning

- Next.js 14+ and TypeScript environment

# 4. System Architecture

## 4.1 Three-Tier Inheritance Model

The architecture follows a strict inheritance chain where each tier can only override tokens from its parent, never bypass tiers or modify sibling configurations.

### Tier 1: PF-Core (Platform Foundation)

The immutable design foundation containing primitive tokens that never change regardless of brand context. This includes base spacing units, type scales, semantic color roles, and component anatomy definitions. PF-Core tokens are locked and cannot be overridden—they serve as the universal foundation.

- Primitive tokens (raw hex values, pixel measurements, font families)

- Base type scale and spacing scale

- Component anatomy definitions (structure, not styling)

- Accessibility requirements and constraints

- Composition rules (what can contain what)

### Tier 2: Platform Instances (Brand Variants)

Each platform instance (BAIV, AIR, W4M, DJM) defines semantic token overrides that establish their brand identity while inheriting PF-Core structure. Platform instances cannot modify primitives or component anatomy—only semantic mappings.

- Brand color palettes mapped to semantic roles

- Typography selections (font families, weights)

- Component variant styling (button colors, input borders)

- Platform-specific layout preferences

- Default component configurations

### Tier 3: Client Whitelabels

Clients of each platform instance receive whitelabel capabilities appropriate to their brand mode. They inherit from their parent platform instance and can override a constrained set of tokens.

| Brand Mode | Override Capability | Use Case |
| --- | --- | --- |
| white-label | Full semantic token override, custom logos | Client wants complete brand takeover |
| co-branded | Partial token merge, dual branding | Partnership visibility required |
| own | Inherits platform instance defaults | Client uses platform as-is |

## 4.2 Dual-Ontology Model

PF-Core operates on two interconnected ontologies that together define the complete design system:

### Design Token Ontology

Defines the visual vocabulary—what values exist and their semantic meanings. Maps to Figma Variables and CSS custom properties.

| Token Category | Purpose | Tier Ownership |
| --- | --- | --- |
| Primitives | Raw values (hex, px, font families) | PF-Core only (locked) |
| Semantics | Purpose-driven references | Platform Instance + Whitelabel |
| Components | Scoped component properties | Platform Instance + Whitelabel |
| Layout | Grids, breakpoints, containers | PF-Core + Platform Instance |

### Component Ontology

Defines component structures, variants, and composition rules. Specifies what combinations are valid and how components relate to each other.

- Component anatomy (internal structure)

- Valid variants and their token bindings

- Composition rules (allowedChildren, requiredProps)

- Accessibility requirements per component

- Atomic design categorization (Atom, Molecule, Organism)

## 4.3 Claude Code SDK Agent Architecture

The Design Agent operates as a specialized layer within Claude Code SDK with four core modules:

| Module | Responsibility |
| --- | --- |
| Context Resolver | Determines active tier (PF-Core, Platform Instance, Client Whitelabel) and loads appropriate token stack |
| Token Resolver | Performs cascade resolution: PF-Core → Platform Instance → Whitelabel, outputs final merged tokens |
| Component Validator | Validates generated components against composition rules, variant usage, accessibility requirements |
| Code Generator | Produces React/TypeScript using shadcn/ui with correct token bindings—never arbitrary styles |

## 4.4 Token Resolution Flow

When Claude generates UI, tokens resolve through a deterministic cascade:

- Step 1: Identify active context (Platform Instance + Client Whitelabel if applicable)

- Step 2: Load PF-Core base tokens (always present, locked)

- Step 3: Apply Platform Instance overrides (BAIV, AIR, W4M, or DJM)

- Step 4: Apply Client Whitelabel overrides (if whitelabel context active)

- Step 5: Resolve component tokens through semantic references

- Step 6: Generate code with CSS custom properties bound to resolved values

# 5. Functional Requirements

## 5.1 PF-Core Token Requirements

| ID | Requirement |
| --- | --- |
| FR-T01 | PF-Core SHALL define primitive tokens for colors, typography, spacing, and radii as locked values |
| FR-T02 | PF-Core SHALL define base semantic token structure that Platform Instances override |
| FR-T03 | System SHALL prevent any tier from modifying PF-Core primitive values |
| FR-T04 | System SHALL implement JSON-LD format with Schema.org alignment for token definitions |
| FR-T05 | System SHALL validate token structures using Zod schemas before runtime use |
| FR-T06 | System SHALL maintain semantic versioning for ontology changes (MAJOR.MINOR.PATCH) |

## 5.2 Platform Instance Requirements

| ID | Requirement |
| --- | --- |
| FR-P01 | System SHALL support registration of new Platform Instances without modifying PF-Core |
| FR-P02 | Each Platform Instance SHALL define complete semantic token override set |
| FR-P03 | Platform Instances SHALL NOT modify component anatomy or composition rules |
| FR-P04 | System SHALL validate Platform Instance tokens against PF-Core schema |
| FR-P05 | System SHALL support independent Figma source files per Platform Instance |

## 5.3 Client Whitelabel Requirements

| ID | Requirement |
| --- | --- |
| FR-W01 | System SHALL support white-label brand mode with full semantic token override capability |
| FR-W02 | System SHALL support co-branded mode with partial token merge from Platform Instance |
| FR-W03 | System SHALL support own brand mode inheriting Platform Instance defaults unchanged |
| FR-W04 | Client Whitelabels SHALL only inherit from their assigned Platform Instance, never cross-inherit |
| FR-W05 | System SHALL generate unique CSS custom property namespaces per Client Whitelabel |

## 5.4 Agent Enforcement Requirements

| ID | Requirement |
| --- | --- |
| FR-A01 | Agent SHALL determine active context (PF-Core, Platform Instance, Client Whitelabel) before generation |
| FR-A02 | Agent SHALL load and merge token stacks according to inheritance rules |
| FR-A03 | Agent SHALL validate each component against PF-Core composition rules |
| FR-A04 | Agent SHALL reject hardcoded values and suggest token alternatives |
| FR-A05 | Agent SHALL perform post-generation audit for compliance violations |
| FR-A06 | Agent SHALL provide escape hatch mechanism with audit logging for edge cases |

## 5.5 Figma Integration Requirements

| ID | Requirement |
| --- | --- |
| FR-F01 | System SHALL support separate Figma files for PF-Core and each Platform Instance |
| FR-F02 | System SHALL extract design tokens from Figma Variables via API or Tokens Studio |
| FR-F03 | System SHALL transform Figma token format to PF-Core ontology schema |
| FR-F04 | System SHALL detect changes and propagate through inheritance chain |
| FR-F05 | System SHALL maintain version history with rollback capability per tier |

# 6. Non-Functional Requirements

## 6.1 Performance

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-P01 | Token resolution across all three tiers | < 100ms total |
| NFR-P02 | Component validation time | < 100ms per component |
| NFR-P03 | Figma sync pipeline completion | < 5 minutes |
| NFR-P04 | Ontology load time at agent startup | < 2 seconds |
| NFR-P05 | Context switch between Platform Instances | < 500ms |

## 6.2 Scalability

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-S01 | Supported Platform Instances | > 20 variants |
| NFR-S02 | Client Whitelabels per Platform Instance | > 100 clients |
| NFR-S03 | Concurrent token resolution requests | > 1000/second |

## 6.3 Maintainability

| ID | Requirement |
| --- | --- |
| NFR-M01 | PF-Core changes SHALL NOT require Platform Instance code changes |
| NFR-M02 | New Platform Instances SHALL be addable via configuration only |
| NFR-M03 | Client Whitelabels SHALL be deployable without agent restarts |
| NFR-M04 | Comprehensive logging for debugging across all tiers |

# 7. Implementation Plan

## 7.1 Phase Overview

| Phase | Focus | Duration | Dependencies |
| --- | --- | --- | --- |
| Phase 1 | PF-Core Ontology | 2 weeks | Figma access |
| Phase 2 | Agent Core Development | 3 weeks | Phase 1 |
| Phase 3 | Figma Pipeline | 2 weeks | Phase 1, Figma API |
| Phase 4 | Platform Instances | 2 weeks | Phase 2, 3 |
| Phase 5 | Client Whitelabels | 2 weeks | Phase 4 |
| Phase 6 | Testing & Validation | 2 weeks | All phases |

## 7.2 Phase 1: PF-Core Ontology Definition

Objective: Establish the immutable PF-Core foundation that all Platform Instances will inherit from.

Deliverables:

- PF-Core primitive token definitions (colors, spacing, typography primitives)

- Base semantic token structure (template for Platform Instance overrides)

- shadcn/ui component ontology with anatomy and composition rules

- Zod validation schemas for all token and component structures

- JSON-LD schema with Schema.org alignment

## 7.3 Phase 2: Agent Core Development

Objective: Build the Claude Code SDK agent with multi-tier context resolution.

Deliverables:

- Context Resolver module (tier and variant detection)

- Token Resolver with three-tier cascade logic

- Component Validator against PF-Core rules

- Code Generator with token binding enforcement

- Agent system prompt with embedded constraints

## 7.4 Phase 3: Figma Pipeline Integration

Objective: Automate token synchronization from Figma to ontology artifacts.

Deliverables:

- Figma export automation (PF-Core and Platform Instance files)

- Token transformation pipeline (Figma → JSON-LD)

- Version control with semantic versioning

- Change propagation through inheritance chain

## 7.5 Phase 4: Platform Instance Configuration

Objective: Configure initial Platform Instances (BAIV, AIR, W4M, DJM).

Deliverables:

- BAIV Platform Instance configuration and tokens

- AIR Platform Instance configuration and tokens

- W4M Platform Instance configuration and tokens

- DJM Platform Instance configuration and tokens

- Platform Instance registration and switching mechanism

## 7.6 Phase 5: Client Whitelabel System

Objective: Enable client whitelabeling for each Platform Instance.

Deliverables:

- White-label brand mode implementation

- Co-branded mode with token merge logic

- Own brand mode (default inheritance)

- Client onboarding automation

- CSS namespace generation per client

## 7.7 Phase 6: Testing & Validation

Objective: Comprehensive validation across all tiers and variants.

Deliverables:

- Visual regression test suite per Platform Instance

- Component conformance tests against PF-Core

- Cross-tier inheritance validation

- Storybook integration for all variants

- CI/CD pipeline integration

# 8. Governance & Change Control

## 8.1 Change Control by Tier

| Tier | Change Type | Approval | Impact Scope |
| --- | --- | --- | --- |
| PF-Core | Primitive token | Architecture Review | All variants, all clients |
| PF-Core | Component anatomy | Architecture Review | All variants, all clients |
| Platform Instance | Semantic token | Platform Owner | That variant's clients |
| Platform Instance | Component variant | Platform Owner | That variant's clients |
| Client Whitelabel | Brand override | Client + Platform | Single client only |

## 8.2 Versioning Strategy

Each tier maintains independent version numbers with compatibility tracking:

| Tier | Version Format | Compatibility |
| --- | --- | --- |
| PF-Core | pf-core@MAJOR.MINOR.PATCH | All Platform Instances |
| Platform Instance | [variant]@MAJOR.MINOR.PATCH | Requires pf-core@X.Y |
| Client Whitelabel | [client]@MAJOR.MINOR.PATCH | Requires [variant]@X.Y |

# 9. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| PF-Core change breaks variants | Medium | High | Strict versioning, compatibility matrix |
| Cross-variant token conflict | Medium | Medium | Namespaced tokens per variant |
| Client inherits wrong variant | Low | High | Explicit parent assignment, validation |
| Figma sync cascade failure | Medium | Medium | Per-tier sync with rollback |
| Agent context confusion | Medium | High | Explicit context injection, never implicit |
| Token explosion across tiers | High | Medium | Token audit, naming conventions |

# 10. Acceptance Criteria

## 10.1 PF-Core Acceptance

- All primitive tokens defined and locked

- Component ontology covers all shadcn/ui components

- Zod schemas validate successfully

- JSON-LD context resolves correctly

## 10.2 Platform Instance Acceptance

- BAIV, AIR, W4M, DJM configurations complete

- Each variant produces visually distinct output

- Context switching produces correct tokens

- No cross-variant token leakage

## 10.3 Client Whitelabel Acceptance

- White-label mode produces fully customized output

- Co-branded mode shows both identities correctly

- Own mode inherits Platform Instance unchanged

- Client deployment completes in < 30 minutes

## 10.4 Agent Acceptance

- Zero hardcoded values in generated code

- All components pass PF-Core validation

- Context resolution is deterministic

- Escape hatch logs all overrides

# 11. Glossary

| Term | Definition |
| --- | --- |
| PF-Core | Platform Foundation Core - the immutable base layer containing primitives and component anatomy |
| Platform Instance | A brand variant (BAIV, AIR, W4M, DJM) that inherits from PF-Core and defines semantic overrides |
| Client Whitelabel | A customer of a Platform Instance using their own branding within allowed override scope |
| Brand Mode | The level of customization a Client Whitelabel receives: white-label, co-branded, or own |
| Primitive Token | Raw value (hex color, pixel value) defined at PF-Core level, cannot be overridden |
| Semantic Token | Purpose-driven reference (e.g., color.interactive.primary) that Platform Instances override |
| Component Anatomy | The internal structure of a component (parts, slots, states) defined at PF-Core |
| Token Cascade | Resolution process: PF-Core → Platform Instance → Client Whitelabel |
| BAIV | Platform Instance: AI Visibility Platform |
| AIR | Platform Instance: AI Readiness Assessment |
| W4M | Platform Instance: Workforce for Marketing |
| DJM | Platform Instance: Digital Journey Mapping |

# 12. Appendix

## 12.1 Inheritance Chain Example

Example: Resolving button.primary.background for a BAIV client whitelabel:

- PF-Core defines: primitive.blue.600 = #2563eb (locked)

- PF-Core defines: semantic.interactive.primary → primitive.blue.600 (default)

- BAIV overrides: semantic.interactive.primary → primitive.teal.600

- Client (white-label) overrides: semantic.interactive.primary → primitive.purple.600

- Final resolved value: #9333ea (client's purple)

## 12.2 Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0.0 | Nov 28, 2025 | PF-Core Team | Initial PRD with corrected hierarchy |