# PF-CORE MVP

CI/CD Architecture & Deployment Strategy

Low-Cost Staged Environment for Agentic Platform Development

| Document Version | 1.0.0 |
| --- | --- |
| Date | November 2025 |
| Platform | BAIV Agentic Platform - Platform Foundation Core |
| Target Stack | Next.js + shadcn/ui ¦ Supabase ¦ Claude Agent SDK ¦ Figma Make |
| Monthly Budget | $73/month (all environments) |

# Table of Contents

# 1. Executive Summary

This document defines a low-cost, repeatable CI/CD architecture for PF-CORE MVP development. The architecture enables staged deployments across Development, Staging, and Production environments using GitHub Actions with Digital Ocean Droplets, optimized for cost-efficiency while proving agentic development benefits.

## 1.1 Strategic Objectives

- Prove Agentic Value: Validate Claude Agent SDK-driven development workflow from PRD → PBS/WBS → Code

- Multi-Tenant Readiness: Support multiple PF-CORE variants with brand-specific design tokens

- TDD Enforcement: Mandatory 80%+ test coverage gates before promotion

- Cost Optimization: Total infrastructure cost under $75/month for all environments

## 1.2 Architecture Assumptions

The following components are external to this deliverable scope but integrated:

- Design System: Figma Make with platform brand variants and design tokens pre-configured

- OAA Registry: Ontology Architect Agent managing all schema.org-grounded ontologies

- PF Tools: Reusable platform tooling for agent orchestration

- PRD as Control: Product Requirements Documents serve as controlling specifications for agent execution

# 2. Cost Analysis & Budget

Following GitHub's MVP optimization strategies, this architecture maximizes free tier usage while maintaining professional staging capabilities.

## 2.1 Monthly Cost Breakdown

| Component | Tier | Spec | Cost/mo |
| --- | --- | --- | --- |
| Digital Ocean DEV Droplet | Basic | 1 vCPU, 2GB | $12 |
| Digital Ocean STAGING Droplet | Basic | 1 vCPU, 2GB | $12 |
| Digital Ocean PROD Droplet | Regular | 2 vCPU, 4GB | $24 |
| Supabase DEV Project | Free | 500MB DB | $0 |
| Supabase STAGING Project | Free | 500MB DB | $0 |
| Supabase PROD Project | Pro | 8GB DB | $25 |
| GitHub Actions | Free | 2000 min/mo | $0 |
| GitHub Container Registry | Free | 500MB | $0 |
| TOTAL MONTHLY COST |  |  | $73 |

## 2.2 Free Tier Optimization Strategies

Per GitHub's MVP CI/CD Guide, implement the following optimizations:

- Path-Based Triggers: Only run CI on src/**, tests/** changes; ignore docs/**, *.md

- Aggressive Caching: Cache npm, node_modules, .next/cache, Docker layers

- Conditional Execution: Full test suite only on main branch or [full-ci] commits

- Concurrency Control: Cancel redundant workflows when new commits pushed

# 3. Environment Architecture

## 3.1 Three-Stage Environment Model

Each environment maintains isolated infrastructure while sharing the same codebase and deployment pipeline.

| Aspect | DEV | STAGING | PRODUCTION |
| --- | --- | --- | --- |
| Branch | develop | release/* | main + tags |
| Deploy | Auto on merge | Auto on merge | Manual gate |
| URL | dev.pf-core.app | staging.pf-core.app | app.pf-core.app |
| Tests | Unit + Lint | Full Suite + E2E | Smoke Tests |
| Coverage | Report only | ≥80% gate | Verified |

## 3.2 Git Branching Strategy

Follows GitHub Flow with release branches for staging validation:

- feature/* → develop: Feature development with PR review and unit tests

- develop → release/*: Release candidate preparation with full test suite

- release/* → main: Production deployment with manual approval gate

- hotfix/* → main: Emergency fixes with expedited pipeline

# 4. Agentic Workflow Integration

The CI/CD pipeline integrates with the Claude Agent SDK-driven development workflow where PRDs serve as controlling documents for agent execution.

## 4.1 Agent-Driven Development Flow

The platform implements a cascading translation pattern:

- Figma Make → Design Tokens: UI/UX prototypes export design tokens and component specifications

- PRD + Design → PBS: Product Breakdown Structure generated from PRD requirements

- PBS → WBS: Work Breakdown Structure with task assignments and dependencies

- WBS → Code: Claude Agent SDK translates tasks into Next.js + shadcn/ui components

- Code → Supabase: Database schema generation with JSONB storage and RLS policies

## 4.2 Design Token Integration

The design system supports multiple PF-CORE variants through brand-specific tokens:

- Token Location: /tokens/{brand}/design-tokens.json

- Build Integration: Tokens compiled to CSS variables at build time

- Runtime Theming: CSS custom properties enable tenant-specific branding

- shadcn/ui Override: Components consume tokens via Tailwind CSS configuration

## 4.3 Ontology Validation in Pipeline

All schema changes are validated against OAA Registry v3.0 standards:

- Pre-commit: JSON-LD syntax validation

- CI Stage: Schema.org grounding verification

- Staging Gate: OAA Registry compliance check

# 5. GitHub Actions Pipeline Specification

## 5.1 Workflow Philosophy

Following GitHub's MVP principle of Fast Feedback > Complete Coverage, the pipeline is structured in progressive stages:

| Stage | Trigger | Actions | Duration |
| --- | --- | --- | --- |
| Quality Gates | Every commit | Lint, Format, Unit Tests | < 3 min |
| Security | Every commit | SAST, Secrets, Deps | < 2 min |
| Integration | Pull Requests | Full tests, Build, Docker | < 8 min |
| Deploy DEV | develop merge | Build, Push, Deploy | < 5 min |
| Deploy STAGING | release/* merge | E2E + Deploy | < 10 min |
| Deploy PROD | Tag + Approval | Smoke Tests + Deploy | < 5 min |

## 5.2 Essential GitHub Actions

Free tier actions selected per GitHub's MVP recommendations:

- actions/checkout@v4 — Repository checkout (essential)

- actions/setup-node@v4 — Node.js runtime with npm caching

- actions/cache@v3 — Dependencies, build artifacts, Docker layers

- docker/build-push-action@v5 — Container builds with GHA cache

- appleboy/ssh-action@v1 — SSH deployment to Droplets

- github/codeql-action@v2 — SAST security scanning

- codecov/codecov-action@v3 — Test coverage reporting

# 6. Digital Ocean Droplet Configuration

## 6.1 Droplet Specifications

| Specification | DEV | STAGING | PROD |
| --- | --- | --- | --- |
| Droplet Type | Basic | Basic | Regular |
| vCPU | 1 | 1 | 2 |
| Memory | 2 GB | 2 GB | 4 GB |
| SSD | 50 GB | 50 GB | 80 GB |
| Transfer | 2 TB | 2 TB | 4 TB |
| Region | LON1 | LON1 | LON1 |
| OS | Ubuntu 22.04 | Ubuntu 22.04 | Ubuntu 22.04 |

## 6.2 Base Droplet Configuration

Each droplet is configured with the following components:

- Docker Engine: Container runtime for application deployment

- Docker Compose: Multi-container orchestration

- Nginx: Reverse proxy with SSL termination

- Certbot: Let's Encrypt SSL certificate automation

- UFW: Firewall configured for ports 22, 80, 443

- Fail2ban: Intrusion prevention

# 7. Secrets & Security Configuration

## 7.1 GitHub Environment Secrets

Per GitHub's security best practices, secrets are scoped to environments rather than repository-level:

| Secret Name | Purpose | Environments |
| --- | --- | --- |
| DROPLET_HOST | Droplet IP address | Each |
| DROPLET_USER | SSH username | Each |
| DROPLET_SSH_KEY | Private SSH key | Each |
| SUPABASE_URL | Supabase project URL | Each |
| SUPABASE_ANON_KEY | Supabase public key | Each |
| SUPABASE_SERVICE_KEY | Supabase service role key | Each |
| GHCR_TOKEN | Container registry auth | All |

## 7.2 Security Best Practices

- Least Privilege: Workflow permissions explicitly scoped to required actions

- Secret Rotation: Monthly rotation alerts via scheduled workflow

- Pre-commit Scanning: TruffleHog secret detection on all pushes

- Dependency Audit: npm audit with high severity blocking

# 8. Implementation Checklist

## 8.1 Phase 1: Infrastructure Setup (Day 1-2)

- Create Digital Ocean account and team

- Provision 3 Droplets (DEV, STAGING, PROD)

- Configure SSH keys and firewall rules

- Install Docker, Nginx, Certbot on each Droplet

- Configure DNS records for all environments

- Create Supabase projects (DEV free, STAGING free, PROD pro)

## 8.2 Phase 2: GitHub Configuration (Day 2-3)

- Create GitHub repository with branch protection rules

- Configure GitHub Environments (development, staging, production)

- Add environment-scoped secrets

- Set up production environment approval requirement

- Create workflow files per Section 5 specifications

## 8.3 Phase 3: Pipeline Validation (Day 3-4)

- Execute test deployment to DEV environment

- Validate TDD coverage gates function correctly

- Test rollback procedure on STAGING

- Verify production approval gate blocks unauthorized deploys

- Document runbook for common operations

# 9. Success Metrics & KPIs

## 9.1 CI/CD Performance Metrics

- Build Duration: Average < 5 minutes for quality gates

- Deploy Frequency: Target 4+ deployments to DEV per day

- Lead Time: < 30 minutes from commit to DEV deployment

- MTTR: < 15 minutes mean time to recovery

- Cache Hit Rate: > 85% for dependency and build caches

## 9.2 Quality Metrics

- Test Coverage: ≥ 80% enforced at STAGING gate

- Build Success Rate: > 95% on main branch

- Security Scan Pass Rate: 100% (no high/critical vulnerabilities)

- Ontology Compliance: 100% schema.org validation passing

## 9.3 Cost Efficiency Metrics

- GitHub Minutes Used: < 1500 of 2000 free minutes/month

- Total Monthly Spend: < $75/month target maintained

- Cost per Deploy: < $0.10 amortized across all environments

— END OF DOCUMENT —